## Slide 1
CapstoneConnect
Ayushmann Kukreja
Murtaza Mehdi
Abdul Rehman Khan
Ms. Urooj Waheed
Ms. Yusra Mansoor
DHA Suffa University

## Slide 2: Summary
Introduction / Idea
Jury Members and stakeholders Feedback
Work Done with respect to Proposed Plan
Demo of work done

## Slide 3: Introduction / Idea
Empowering capstone projects: Introducing a centralized portal for seamless project selection and communication. Enhance your project journey with transparency and enriched learning experiences.

## Slide 4: Jury Members and stakeholders Feedback
Feedback Received:
"Need to work on scope. Scope is small as per understanding. Project presentation and document needs to be improved.“
Action:
Expanded Project Scope:
  Implemented a new feature to enhance project evaluation.
  Introduced similarity detection mechanism for submitted project abstracts.
  Ensures uniqueness and promotes originality.
Improved Presentation and Documentation:
  Enhanced quality and thoroughness of project presentation.
  Detailed explanations of objectives, methodology, and outcomes.
  Revised and expanded documentation for clearer insights.

## Slide 5: Work Done with respect to Proposed Plan
Requirement Gathering Phase:
  Conducted surveys among students and supervisors.
  Result: Around 90% of students and 95% of supervisors expressed the need for a dedicated FYP portal.
Analysis and Design Phase:
  Backend Development:
    Created a comprehensive structure for ASP.NET Core application.
    Remaining: Adding business logic layers.
  User Interface Design:
    Designed initial Figma layouts for student, supervisor, and administrator panels.
  Database Design:
    Decision: Adopting the DB-first approach in ASP.NET Core application.
Development and Implementation Phase:
  Created the majority of screens for students, supervisors and administrator
  Remaining: Finalizing few modifications for enhanced usability and functionality.

## Slide 6: Demo of work done
Front-End
Login

## Slide 7: Demo of work done
Student Dashboard

## Slide 8: Demo of work done
Available Supervisors List

## Slide 9: Demo of work done
Submission Portal

## Slide 10: Demo of work done
Previous Project Repository

## Slide 11: Demo of work done
FYP Calendar

## Slide 12: Demo of work done
Supervisor Dashboard

## Slide 13: Demo of work done
Project View

## Slide 14: Demo of work done
Project Proposal View for Supervisor

## Slide 15: Demo of work done
List Of Queries:

## Slide 16: Demo of work done
Query Response

## Slide 17: Demo of work done
Database

## Slide 18: Demo of work done
Portal Architecture:

## Slide 19: 8- Reference
Survey references
  Student: https://docs.google.com/forms/d/1apoqfz2By7jI_9HFvk14u2crz_xeoh6tHoWciTqNw7w
  Supervisor: https://docs.google.com/forms/d/1KUwFyCuYuH_wcVgtBNF2bMwbE6ouuMt9sCjkxq_59ug